## Slide 1: IPC-HERMES-9852 Joint Development
Project Initiation Form for Technical Activities Executive Committee (TAEC) Approval
Working Draft
Final Draft for Industry Review
Proposed Standard for Ballot
PUBLISH
IPC forms task group to work with Hermes Initiative members
Document made available for comment by joint task group, IPC Committee Chair Council and IPC Technical Activities Executive Committee
Two ballot groups:
Hermes Standard Initiative members vote during member meeting
IPC ballot group votes using IPC Works
Document needs to meet consensus requirements applicable to each group
The Hermes Standard Initiative will be the originating task group (OTG)
A joint task group of Hermes Standard Initiative members, IPC task group members and other interested parties will develop the draft
Notes
IPC will provide staff liaison to Hermes Initiative
  Manage documentation and ensure process meets MoU and standardization procedures
  Compile comments, attend meetings, distribute documents for comment and ballot, etc.
Both groups will use IPC Works
  Standards collaboration intranet site used for all IPC standardization projects
  Document exchange, commenting, communications, meeting announcements, etc.
IPC provides professional desktop publishing services
All comments from official calls for comments at any stage will be resolved during joint task group meetings
Notes: This presentation will walk you through the steps to take a document from concept through to publication.